POC TEST AND DELIVERY RUNBOOK

OIC Gen 3 CI/CD with GitHub: dry-run scripts and presentation playbook

Defect fix, commit, review and approval for OIC Projects, standalone integrations and BI Publisher. Deployment is handled by FlexDeploy.

Version 1.0   |   October 17, 2026

# Table of Contents

# 1. Purpose and How to Use This Runbook

This runbook lets you test the POC end to end before presenting, and gives you a delivery plan with a fallback for every step that can fail. Work through it in order: pre-flight checks, three dry runs (one per track), the discovery items, then the delivery plan. Tick the Result boxes as you go and keep the evidence.

Important: several behaviours could not be confirmed from documentation (see Section 6). The dry run is where you find the real answers. Do not present any of them as fact until you have seen them on your own instances.

# 2. Readiness Timeline

| When | What | Done when |
| --- | --- | --- |
| T-7 days | Provision GitHub repo, rules, token; configure Repository setting on Dev and Test; create the pilot Project, its deployment and the seeded defect | Section 3 checklist fully ticked |
| T-5 days | Dry run 1, Track A (OIC Project), alone | All Section 4 Track A steps pass; unknowns in Section 6 recorded |
| T-4 days | Dry run 1, Tracks B and C | Track B and C steps pass or have a documented workaround |
| T-3 days | Full rehearsal with a second person as reviewer, timed | Total demo time 20 minutes or less, two clean runs in a row |
| T-2 days | Reset environment, record the full demo video, capture screenshots, prepare Plan B PR | Section 7 backup assets exist |
| T-1 day | Freeze changes. Check token expiry, accounts, network and laptop. Send invites | Go/no-go in Section 8 is Go |
| T-0, 60 min before | Final pre-flight, reset to baseline, open tabs in order, close notifications | Presenter checklist in Section 8 ticked |

# 3. Pre-Flight Checklist

| Area | Check | How to verify | Done |
| --- | --- | --- | --- |
| GitHub | Repository exists, main is protected (PR required, 1 approval, no direct push) | Try git push to main: it must be rejected | ☐ |
| GitHub | CODEOWNERS and PR template committed to main | Open a test PR: reviewer is requested, template appears | ☐ |
| GitHub | Fine-grained token: this repo only, Contents read and write, expiry well after the demo | GitHub, Developer Settings, token page | ☐ |
| GitHub | Two accounts: developer and reviewer. A PR author cannot approve their own PR | Log in as each in separate browser profiles | ☐ |
| OIC Dev | Settings, Repository: Test connection succeeds. User name has no period or at sign | Click Test; a bad user name gives an Invalid branch name error | ☐ |
| OIC Dev | A ServiceAdministrator account is available for the branch-switch step | Confirm role in the console | ☐ |
| OIC Dev | Pilot Project active; connections validated; a project deployment exists (the Export panel asks you to select one) | Deploy tab; create one if missing | ☐ |
| OIC Test | Repository setting configured and tested; target Project does not yet contain the fix | Settings, Repository, Test | ☐ |
| Defect | Seeded defect reproduces every time; failing and passing payloads saved | Run it three times | ☐ |
| BIP | Report and data model in Dev; download rights; test parameters saved | Download the .xdoz and .xdmz once | ☐ |
| Git client | Git installed, repo cloned, credentials work, commit commands saved in a text file | git status and a test push to a scratch branch | ☐ |
| Laptop | Network, VPN, 2FA device, screen share, zoom 125%, notifications off, no secrets visible | Full screen-share test with a colleague | ☐ |
| Reset | Reset steps written down and tested (Section 5) | Run a reset and a fresh start once | ☐ |

# 4. Dry-Run Test Scripts

Record the evidence named in the Expected result column (screenshots and timings). Note anything that differs from expectation in the margin and carry it into Section 6.

## Track A: OIC Project (native Git)

| # | Action | Expected result | Result |
| --- | --- | --- | --- |
| A1 | On Dev, run the failing payload against the seeded defect | Instance fails with the planned fault. Save before screenshot | ☐ Pass ☐ Fail |
| A2 | In GitHub create bugfix/DEF-1001-currency from main | Branch exists | ☐ Pass ☐ Fail |
| A3 | Try a direct push to main | Rejected as a protected branch | ☐ Pass ☐ Fail |
| A4 | OIC Dev, Settings, Repository, Edit: set Branch name to the bugfix branch; Test; Save | Test succeeds; settings saved. ServiceAdministrator needed | ☐ Pass ☐ Fail |
| A5 | Fix the mapping, activate the new version, rerun the payload | Instance completes. Save after screenshot | ☐ Pass ☐ Fail |
| A6 | Project, Export, Export to Repository, select the deployment, Export. Do not click Refresh while it runs | Success message. GitHub shows a CAR file under projects/ on the bugfix branch. Record the commit message OIC wrote and the time taken | ☐ Pass ☐ Fail |
| A7 | Open a PR into main with the defect ID in the title and the template filled | CODEOWNERS reviewer requested. Record how GitHub shows the CAR file (binary, no diff) | ☐ Pass ☐ Fail |
| A8 | Try to merge before approval, then approve as the reviewer and squash merge | Blocked first, allowed after approval. main gets one commit with the PR title | ☐ Pass ☐ Fail |
| A9 | Tag the merge commit and add release notes naming the defect | Tag and release visible | ☐ Pass ☐ Fail |
| A10 | On Test, set Repository branch to main and Import from Repository | Project imported with the fix. Record whether an existing Project is updated or the import is refused, and whether connections need reconfiguring | ☐ Pass ☐ Fail |
| A11 | Rollback test: create a branch from the previous tag, set Test to that branch, import | Previous behaviour restored. Record exactly what was needed (delete first, new version, and so on) | ☐ Pass ☐ Fail |

## Track B: OIC standalone integration

| # | Action | Expected result | Result |
| --- | --- | --- | --- |
| B1 | Open a standalone integration and look for Export to Repository | Not available (Git integration is Project-only). Screenshot it | ☐ Pass ☐ Fail |
| B2 | Option 1: on a non-critical integration in a sandbox, use Move to Project with Keep Current URL | Moved. Old runtime URL and new Project URL both respond. Record connection rework | ☐ Pass ☐ Fail |
| B3 | Option 2: fix a standalone integration, activate, export the .iar file | IAR file downloaded | ☐ Pass ☐ Fail |
| B4 | Branch, add the IAR, commit with your own message, push | Commit message visible in GitHub | ☐ Pass ☐ Fail |
| B5 | PR, reviewer approval, squash merge, tag | Same governance as Track A | ☐ Pass ☐ Fail |

## Track C: BI Publisher

| # | Action | Expected result | Result |
| --- | --- | --- | --- |
| C1 | Download the baseline report (.xdoz) and data model (.xdmz); unzip a copy | Archives download; unzipped files listed. Record which files are readable text | ☐ Pass ☐ Fail |
| C2 | Fix the layout or data model on Dev and preview with test parameters | Preview shows the corrected output. Save screenshot | ☐ Pass ☐ Fail |
| C3 | Download the changed archives again and unzip | New files created | ☐ Pass ☐ Fail |
| C4 | Branch, add files under a path that mirrors the catalog, commit, push | Commit visible in GitHub | ☐ Pass ☐ Fail |
| C5 | Open the PR | Record whether the diff of the unzipped files is readable and useful | ☐ Pass ☐ Fail |
| C6 | Approve, squash merge, tag | Same governance as Track A | ☐ Pass ☐ Fail |
| C7 | Upload the archives to a Test catalog folder | Report runs. Record any data source mapping needed per environment | ☐ Pass ☐ Fail |

# 5. Reset Procedure Between Rehearsals

- GitHub: delete the bugfix and rollback branches; keep main and the baseline tag. Delete or close rehearsal PRs.

- OIC Dev: restore the seeded defect by importing the baseline Project from main, then reactivate the baseline integration version.

- OIC Dev and Test: set the Repository branch back to the starting value and test the connection.

- Defect tracker: reset DEF-1001 to In progress.

- BIP: re-upload the baseline archives to Dev.

- Clear browser history of tokens or pasted secrets and confirm no token text is visible anywhere.

# 6. Open Items to Settle During the Dry Run

These points were not confirmed in documentation and affect what you can claim. Record what you observe.

| # | Question | Why it matters | Observed |
| --- | --- | --- | --- |
| 1 | What commit message does OIC write on export? | Documentation shows no commit message field; you need the real text to explain history | ______ |
| 2 | Does Import from Repository read only the branch set in Settings, or can you pick a file or version? | Documentation says the configured branch. This decides how promotion and rollback by tag work | ______ |
| 3 | Does importing a newer version of an existing Project update it in the target? | Docs state an imported project does not replace an existing resource. Promotion and rollback depend on this | ______ |
| 4 | Does a second export to the same branch overwrite the same CAR file path? | Decides whether PR diffs show one changing file | ______ |
| 5 | Does the same personal access token work across Dev, Test and Prod, and who owns it? | Token tied to one person is a continuity risk | ______ |
| 6 | Does GitHub Enterprise Cloud on github.com work with the Repository setting? | Documentation lists GitHub Enterprise as unsupported; affects budget | ______ |
| 7 | Can FlexDeploy take the CAR, IAR and BIP archives from a Git tag? | Defines the handoff in the demo and the rollback story | ______ |
| 8 | On your Fusion version, is there a scripted way to export BIP objects? | Decides how automated the BIP commit can be | ______ |
| 9 | Move to Project: does Keep Current URL behave as described in your OIC version? | Needed for the 150-integration migration plan | ______ |

Rollback and promotion wording: earlier materials say to re-import a previous tag. OIC imports from the branch configured in Settings, so unless your test shows otherwise, treat a tag as a label for FlexDeploy and create a branch from the tag when OIC itself must import that version.

# 7. Delivery Plan

## Suggested 45-minute agenda

| Minutes | Segment | Material |
| --- | --- | --- |
| 0 to 5 | Problem and goal: manual promotion, no audit trail, about 150 integrations | Deck slides 1 to 3 |
| 5 to 10 | Approach: Projects, branch, PR, tag, FlexDeploy handoff | Deck slides 4 and 5 |
| 10 to 30 | Demo: Track A fully; Track B and C as short walk-throughs | This runbook, Section 4 |
| 30 to 35 | Scope, cost and plan | Deck slides 6 and 7 |
| 35 to 45 | Questions and decision requested | Section 9 |

## Backup assets to prepare

- Full screen recording of a clean run of Track A (plus short clips of B and C).

- A screenshot for every step, in order, in a slide deck or folder.

- Plan B state: a second bugfix branch already exported, with a PR open and ready to approve and merge, so you can jump to Step A7 if export fails.

- A text file with every Git command and every URL needed, in the order used.

- Offline copy of the deck and this runbook.

## Presenter rules

- Say what you are about to click before you click it, so silence never looks like trouble.

- Pre-open one browser tab per tool in demo order, each already logged in. Never type a token on screen.

- Do not click Refresh in OIC while an export is running.

- If a step takes more than 60 seconds, narrate the value of the step and move to the backup.

- Be open about limitations (binary CAR files, no commit message, branch as a setting). Naming them first builds credibility.

- Have the reviewer in the room or on a call, logged in, with a message ready to approve.

# 8. Failure Playbook and Go/No-Go

| If this happens | Do this |
| --- | --- |
| Repository Test connection fails | Check token expiry and repository selection; user name must not contain a period or at sign; switch to the recorded video for that step |
| Export fails or hangs | Wait; do not refresh. After 60 seconds jump to the Plan B branch and PR |
| Import fails in Test | Show the recorded import; explain that connections are reconfigured on first import |
| Reviewer cannot approve | Use the second account you already hold in another browser profile |
| PR checks or merge button stuck | Show the branch protection rule, then merge from the pre-approved Plan B PR |
| Defect does not reproduce | Reimport the baseline from main during the intro, or switch to the before screenshots |
| OIC or BIP slow or down | Present from screenshots and the recording; offer a follow-up live session |
| Network or screen share drops | Reconnect while the co-presenter continues from the deck |
| Wrong branch exported to | Say so, show the PR is the control, close it and continue with the Plan B branch |

## Go/No-Go (T-1 day)

- Track A passed twice in a row with a second person as reviewer, in 20 minutes or less.

- Tracks B and C each have a working path or an agreed explanation.

- All Section 6 items observed or explicitly marked as open.

- Backup assets exist and have been opened on the demo laptop.

- Token valid beyond the demo date; both GitHub accounts and the OIC administrator account tested that day.

# 9. Likely Questions and Honest Answers

| Question | Answer |
| --- | --- |
| Why GitHub and not VBS, Azure DevOps or FlexDeploy? | OIC’s native Export to Repository targets github.com only; VBS-hosted Git is documented as unsupported. FlexDeploy stays as the deployment tool, which is why deployment is out of scope here. |
| Can reviewers see a code diff? | The Project is stored as a CAR file, so GitHub shows no line-level diff. Review relies on the PR description and before and after evidence. BIP files can be diffed when unzipped. |
| Can developers write a commit message? | Not in OIC export. The defect ID goes in the branch name and PR title, and squash merge puts the PR title on main. Manual Git commits (IAR, BIP) allow normal messages. |
| How do we handle 150 integrations? | Group them into Projects by domain and migrate in waves. Check per-Project size limits for your version first. |
| What about standalone integrations? | Move them into Projects, or use the manual IAR route in the interim. |
| Who owns the token? | A fine-grained token scoped to one repository, ideally owned by a team service account, with a recorded expiry and rotation date. OIC does not support GitHub Apps or OAuth. |
| How much does it cost? | Pilot on GitHub Team is a few dollars per user per month. Enterprise is not confirmed as supported by OIC, so it is not needed for the decision. |
| How do we roll back? | Re-deploy the previous tagged version through FlexDeploy, or create a branch from that tag and import it into OIC. The dry run confirms which works in your environment. |
| What is the next step? | Approve the pilot Projects and a wave plan; a go/no-go after the four-week POC. |

# 10. Evidence and Results Log

| Run | Date | Presenter | Reviewer | Total time | Issues found |
| --- | --- | --- | --- | --- | --- |
| Dry run 1 |  |  |  |  |  |
| Dry run 2 |  |  |  |  |  |
| Full rehearsal |  |  |  |  |  |
| Final check |  |  |  |  |  |